Bi-Weekly Report of (Team #5 )

Week #5-6

What were the goals for the last 2 weeks?

Seoeun Park:

- Design overall system architecture (frontend & backend)

- Define core features (expense tracking, budget planning, group sharing, route planning)

- Design database schema

Jeongwoo Jang:

-   API documentation

-   Implementation:  DB modeling, Schema, Backend architecture

Haein Park:

- Overall UI design (focused on basic screen, trip addition screen, route addition screen, budget screen)

Jungkyo In:

- Implement 3D globe using CesiumJS

- Develop Main Page UI (globe + trip list)

- Set up React Router for navigation

- Enable navigation from globe/list to Trip Detail Page

- Integrate Google Maps API for 2D map visualization

What goals were accomplished this week?

Seoeun Park:

- Finalized overall system structure

- Defined core features

- Completed initial database design

Jeongwoo Jang:

- API documentation is completed

- Implementation:  DB modeling, Schema, Backend architecture

Haein Park

- Overall design format is completed.

- Above 3 screens except for budget screen is completed.

Jungkyo In:

- Successfully implemented Cesium-based globe with location pins

- Fixed coordinate issues for correct pin placement

- Completed Main Page UI and Trip List

- Implemented routing and navigation between pages

- Integrated Google Maps API and displayed markers

- Resolved API key and permission issues

Reflect critically on any goals not accomplished.

Seoeun Park: All planned goals were completed as scheduled

Jeongwoo Jang:

-   Implementation:  Basic CRUD and Login/Trip API

Haein Park

- Overall design for budget screen is completed, but detailed design for budget warning screen is not completed.

- Due to discussion of budgeting method and scope, it was not accomplished. As discussion is completed, I will work on it soon.

Jungkyo In:

- Route visualization were not completed

- Time was mainly spent on API setup and debugging

- Plan: Focus on implementing route visualization and interactive map features next

What are the goals for next two weeks?

Seoeun Park:

- Implement backend using FastAPI

- Start developing OCR model

- Define business logic

Jeongwoo Jang:

- Implementation:  Basic CRUD and Login/Trip API

- Design Service Login for Backend (about expenses and budgets)

- Deploying: Using Render, deploy basic CRUD and Login/Trip API

Haein Park

- Completing full UI design

- Implementing Frontend on overall frame design

Jungkyo In:

- Implement overall page structure and button-based navigation

- Improve navigation flow between different features in the Trip Detail Page

- Implement route visualization (polyline) on the map

- Enhance UI/UX and refine the overall user experience

How many hours were spent on each goal noted above?

Seoeun:

- System architecture design: 3 hours

- Database design: 2 hours

- Logic design / Research: 1 hours

Jeongwoo Jang:

- API documentation (2 days)

- Implementation:  DB modeling, Schema, Backend architecture (3 hours)

Haein Park

- About 2.5 hours for each screen (basic/ trip addition/ route addition/ budget screen)

Jungkyo In:

- Cesium integration: ~1 hour

- Routing & navigation logic: ~2 hours

- UI implementation: ~3 hours

- UI/UX design discussion and planning: ~3 hours

- Google Maps API integration: ~1 hour

Figure 1. DB  schema

Figure 2.  API Example 1

Figure 3. API  Example 2

Figure 4. Frontend

Figure 5. UI Design-1

Figure 6. UI Design-2

Figure 7. UI Design-3